|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| New Estimates of Effort  Remaining at end of Day... | | | | | | | | | | |
| Product Backlog Item | Sprint Task | Assigned Person | | Initial Estimate of Effort | 1 | 2 | 3 | 4 | 5 | 6 |
| As a buyer, I want to place a book in a shopping cart | modify database | Sanjay | | 5 | 4 | 3 | 0 | 0 | 0 |  |
| create webpage (UI) | Jing | | 3 | 3 | 3 | 2 | 0 | 0 |  |
| create webpage (Javascript logic) | Tracy & Sam | | 2 | 2 | 2 | 2 | 1 | 0 |  |
| write automated acceptance tests | Sarah | | 5 | 5 | 5 | 5 | 5 | 0 |  |
| update buyer help webpage | Sanjay & Jing | | 3 | 3 | 3 | 3 | 3 | 0 |  |
| . . . |  | |  |  |  |  |  |  |  |
| Improve transaction processing performance | merge DCP code and complete layer-level tests |  | | 5 | 5 | 5 | 5 | 5 | 5 |  |
| complete machine order for pRank |  | | 3 | 3 | 8 | 8 | 8 | 8 |  |
| change DCP and reader to use pRank http API |  | | 5 | 5 | 5 | 5 | 5 | 5 |  |
|  | . . . | . . . | Total | . . .  50 | 49 | 48 | 44 | 43 | 34 |  |